Business Requirement Document

RetailEasy Pvt. Ltd.

Returns Automation Portal  |  Prepared by: Pooja Suresh Chavan, Business Analyst  |  May 2026

| Document Information |  |
| --- | --- |
| Document Title | Business Requirement Document – Returns Automation Portal |
| Project Name | RetailEasy Returns Process Automation |
| Version | 1.0 |
| Status | Draft |
| Prepared By | Pooja Suresh Chavan – Business Analyst |
| Date | May 2026 |
| Reviewed By | Karan Mehta (CEO), Meera Iyer(Dev Lead) |

Executive Summary

RetailEasy Pvt. Ltd. is a Pune-based e-commerce company processing 600–700 orders per day. As the company has grown, its product returns process — currently handled entirely through manual emails, WhatsApp messages, and spreadsheets — has become a critical operational failure point.

This document defines the business requirements for an automated Returns Portal that will replace the manual process end-to-end. It covers the problem context, business objectives, project scope, stakeholder landscape, constraints, assumptions, and all business requirements that the proposed system must satisfy.

- Current average return resolution time: 8.3 days  |  Target: ≤ 3 days

- 42% of all support tickets are return-related  |  14 duplicate refunds last quarter (₹38,000 loss)

- Only 31% of return reasons are captured accurately  |  60% of customers are on mobile

Business Objectives

The Returns Automation Portal must achieve the following measurable business outcomes.

| # | Objective | Success Metrics |
| --- | --- | --- |
| BO-01 | Reduce average return resolution time | From 8.3 days to <= 3days within 3 months of go-live |
| BO-02 | Eliminate duplicate refunds | Zero duplicate refund incidents post-launch |
| BO-03 | Reduce agent time spent on return emails | From ~3.5 hrs/day to < 30 mins/day per agent |
| BO-04 | Improve return reason data capture | From 31% to >90% accurate capture rate |
| BO-05 | Improve customer satisfaction on returns | Returns-related complaints drop below 10% of support tickets |
| BO-06 | Provide management analytics on return trends | Monthly dashboard available to CEO within 4 weeks of go-live |

Business Requirements

| Req. ID | Business requirement | Priority | Linked Objective |
| --- | --- | --- | --- |
| BR-01 | The system shall allow any RetailEasy customer to initiate a return request online without contacting a customer service agent. | Must Have | BO-01,BO-03 |
| BR-02 | The system shall automatically verify whether a return request is eligible based on the 7-day return window and minimum order value of ₹299. | Must Have | BO-01,BO-02 |
| BR-03 | The system shall notify the customer immediately upon submission of a return request, confirming receipt and providing a reference number. | Must Have | BO-05 |
| BR-04 | The system shall automatically generate and send a return shipping label to the customer upon approval of the return request. | Must Have | BO-01 |
| BR-05 | The system shall provide the customer with a real-time status tracking page showing the current stage of their return. | Must Have | BO-05 |
| BR-06 | The system shall automatically notify the warehouse team of all approved return requests, including expected item details and courier information, before the item arrives. | Must Have | BO-01,BO-03 |
| BR-07 | The system shall trigger an automatic refund to the customer's original payment method once the warehouse team confirms receipt of the returned item. | Must Have | BO-01,BO-02 |
| BR-08 | The system shall capture a structured return reason from the customer at the time of submission using a predefined dropdown of categories. | Must Have | BO-04 |
| BR-09 | The system shall prevent duplicate return requests for the same order item and alert the agent if a duplicate is detected. | Must Have | BO-02 |
| BR-10 | The system shall provide a management analytics dashboard showing return volumes by product, return reasons, resolution times, and refund amounts. | Should Have | BO-06 |
| BR-11 | The system shall allow customer service agents to view, update, and override return request status when required (e.g., exceptions, escalations). | Should Have | BO-03 |
| BR-12 | The system shall maintain a complete audit trail of all return transactions including timestamps, approvals, and refund confirmations. | Must Have | BO-02,BO-06 |