RetailEasy Pvt. Ltd.

Returns Process Automation Project Charter

Prepared By: Pooja Suresh Chavan

Role: Business Analyst

Project Type: Process Improvement & Requirements Engineering

Date: May 2026

Table of Content

| Sr.no | Content |
| --- | --- |
| 1. | Project Overview |
| 2. | Business Problem Statement |
| 3. | Business Objective |
| 4. | Scope |
| 5. | Stakeholders |
| 6. | Success Metrics |
| 7. | Constraints and Assumptions |
| 8. | Deliverables |

Project Overview : 
RetailEasy Pvt. Ltd. is a fast-growing Indian e-commerce company founded in Pune, Maharashtra. Initially established as a small fashion reseller, the company has expanded its operations across Maharashtra and Karnataka through its website and mobile application. RetailEasy currently sells clothing, footwear, and consumer electronics to a rapidly growing customer base.

The company processes approximately 600–700 orders daily and operates with a customer support team of 12 agents. Its current technology ecosystem includes Gmail for communication, WhatsApp for internal coordination, Google Sheets for tracking operations, and Zoho CRM for maintaining customer records. The development team consists of 6 engineers responsible for managing and enhancing the existing systems.

As order volumes increased significantly, the company’s returns management process failed to scale effectively. The existing return process is highly manual, time-consuming, and dependent on disconnected tools, resulting in operational inefficiencies. This has led to increased customer dissatisfaction, reduced agent productivity, delayed refund processing, and revenue loss for the company.

Business Problem Statement

Currently, RetailEasy manages product return requests manually through email communication. Customers initiate return requests by sending emails to the support team. These emails are reviewed by customer service agents either on the same day or the following day. In many cases, agents must request additional information such as the order ID, product images, and reason for return, which further delays the process as customers often respond a day later.

After receiving the required details, customer service agents manually verify whether the order falls within the 7-day return policy window. If eligible, the return details are shared with the warehouse team through WhatsApp. The warehouse team then manually records the information in personal notebooks and arranges courier pickup separately. Refund processing is handled by the finance team using spreadsheets that are often outdated or not synchronized with the latest return status.

Due to the highly manual and disconnected process, customers receive refunds only after 8–11 days, provided there are no communication or processing issues.

The current process has created several operational and business challenges:

- Customer service agents spend nearly 3 hours daily managing return emails and collecting missing information.

- The warehouse team lacks visibility into expected return volumes, making resource planning difficult.

- Poor tracking and documentation have resulted in duplicate refunds, with 14 duplicate refund cases reported in the last quarter, causing a financial loss of ₹38,000.

- Customers experience long refund waiting periods, negatively impacting customer satisfaction and retention.

- The company’s return rate has increased to 18%, compared to the industry average of 10–12%.

- Return-related data is not captured properly, limiting the company’s ability to analyze trends and improve operations.

Overall, the existing returns management process is inefficient, error-prone, and unable to scale with the company’s growing order volume.

## Business Objective

The primary objective of this project is to design and implement an automated returns and refund management system for RetailEasy Pvt. Ltd. The proposed solution aims to streamline the complete return lifecycle, from return request initiation to refund processing and status updates.

The system will automate key activities such as return request validation, order eligibility verification based on the 7-day return policy, refund initiation, and customer status tracking. The solution is expected to reduce manual effort, improve operational efficiency, and provide better visibility into the returns process.

The key business objectives are:

- Automate the end-to-end returns and refund process

- Reduce manual dependency on emails, spreadsheets, and WhatsApp communication

- Minimize return resolution and refund processing time

- Improve customer satisfaction through faster and transparent service

- Reduce duplicate refunds and operational errors

- Improve coordination between customer support, warehouse, and finance teams

- Capture return-related data for reporting and analytics

- Build a scalable process capable of handling increasing order volumes

Scope:
5.1 In Scope

- Online return request submission portal (web + mobile)

- Automated eligibility check (7-day window, minimum order value ₹299)

- Auto-generated return shipping label

- Real-time return status tracking for customers

- Automated warehouse notification system

- Automated refund trigger upon warehouse confirmation

- Returns analytics dashboard for management

- Integration with existing Zoho CRM and order management system

5.2 Out of Scope

- Changes to the existing ordering or payment system

- Third-party logistics (courier) system development

- Returns for B2B / bulk orders

- International returns

Stakeholder Summary:

| Name | Role | Interest / Expectation |
| --- | --- | --- |
| Karan Mehta | CEO | Faster resolution, cost reduction, return trend analytics |
| Rahul Desai | Senior CS Agent | Eliminate manual email handling, reduce daily workload |
| Sunita Patil | Warehouse Lead | Advance notification of incoming returns, structured data |
| Amit Joshi | Finance Manager | Zero duplicate refunds, clean and auditable refund trail |
| RetailEasy ¦ Customers | End Users | Fast, transparent, self-serve return experience |

Success metric:

| Metric | Current State | Industry Benchmark | Impact |
| --- | --- | --- | --- |
| Avg. return resolution time | 8.3 days | 3-4 days | Customer dissatisfaction, churn |
| Agent time on returns/day | ~3.5 hrs per agent | <1 hr | Lost productivity, burnout |
| Duplicate refunds(last quarter) | 14 cases | 0 | ₹38000 direct financial loss |
| Returns in total support tickets | 42% | <20% | Support team overwhelmed |
| Return reasons captured accurately | 31% | >85% | No data for product improvement |
| Mobile customer base | 60% of orders | - | Portal must be mobile-first |

Constraints & Assumptions:

Constraints

- Portal must be fully functional on mobile devices (60% of customers shop on phone)

- Returns window is strictly 7 days from confirmed delivery date

- Orders below ₹299 are not eligible for cash refund — store credit only

- Development team follows Agile/Scrum — backlog must be sprint-ready

- Go-live target: 12 weeks from project kick-off

- Budget approved for development but not for replacing Zoho CRM

Assumptions

- Order delivery dates are accurately recorded in the existing order management system

- Customers have access to email for return confirmation communication

- Warehouse team will adopt the new notification system with basic training

- Finance team's refund process can be triggered via an API call to the payment gateway

Deliverables:

- Reduction in average return resolution time from 8–11 days to 3–4 days

- Faster refund processing through automation

- Improved customer satisfaction and transparency in return tracking

- Reduction in manual workload for customer service agents

- Elimination of duplicate refund cases and related financial losses

- Better coordination between customer support, warehouse, and finance teams

- Real-time visibility of return requests and refund status

- Improved accuracy in return eligibility verification

- Centralized and structured return management process

- Capture of return-related data for reporting and analytics

- Increased operational efficiency and scalability for future order growth

- Reduction in dependency on emails, spreadsheets, and WhatsApp communication

- Better tracking and monitoring of return trends and customer issues

- Improved productivity of support and warehouse teams

- More reliable and auditable refund process